### 📋 Project Planning
Date: 26 June 2025
Team ID: 111111
Project Name: Classification of Fabric Patterns Using Deep Learning
Maximum Marks: 5 Marks

## Product Backlog, Sprint Schedule, and Estimation (4 Marks)
Sprint	Functional Requirement (Epic)	User Story Number	User Story / Task	Story Points	Priority	Team Members
Sprint-1	Dataset Collection & Preprocessing	USN-1	As a developer, I can collect a labeled dataset of fabric patterns from online sources.	3	High	Team A
Sprint-1	Dataset Collection & Preprocessing	USN-2	As a developer, I can apply data augmentation and preprocessing to improve model generalization.	3	High	Team A
Sprint-2	Model Development	USN-3	As a developer, I can build a CNN-based model for classifying fabric patterns.	5	High	Team B
Sprint-2	Model Development	USN-4	As a developer, I can integrate transfer learning using pre-trained ResNet/VGG.	5	Medium	Team B
Sprint-3	Evaluation & Tuning	USN-5	As a developer, I can evaluate model performance using accuracy, precision, and F1-score.	3	Medium	Team A
Sprint-3	Evaluation & Tuning	USN-6	As a developer, I can use Grad-CAM to visualize model attention.	2	Low	Team A
Sprint-4	Deployment	USN-7	As a user, I can upload an image via a web interface to receive classification results.	4	High	Team C
Sprint-4	Deployment	USN-8	As an admin, I can manage model updates and monitor classification logs.	2	Medium	Team C

## 📊 Project Tracker, Velocity & Burndown Chart (1 Mark)
Sprint	Total Story Points	Duration	Sprint Start Date	Sprint End Date (Planned)	Story Points Completed (Planned)	Sprint Release Date (Actual)
Sprint-1	6	5 Days	01 July 2025	05 July 2025	6	05 July 2025
Sprint-2	10	5 Days	06 July 2025	10 July 2025	-	-
Sprint-3	5	5 Days	11 July 2025	15 July 2025	-	-
Sprint-4	6	5 Days	16 July 2025	20 July 2025	-	-

## Velocity Calculation Example (Optional)
- Average Team Velocity = 6 story points per sprint (initial estimate)
- Team’s capacity can be adjusted after Sprint-1 review.